cGAN RFE2 RETRAINING

Meeting Notes — Training Planning

Date: 15 June 2026

Prepared by: Ezra  |  IGAD / SEWAA Project

────────────────────────────────────────────────────────────────────────────────

1. Background and Motivation

What is the cGAN?

Conditional Generative Adversarial Network — deep learning rainfall model

Takes IFS (ECMWF) weather forecast as input

Generates probabilistic daily rainfall maps over East Africa

Produces an ensemble of forecasts to represent uncertainty

Runs operationally as part of the SEWAA (strengthening Early warning System for Anticipatory Action)

Why Retrain with RFE2?

|  | IMERG (Current) | RFE2 (Target) |
| --- | --- | --- |
| Source | NASA/JAXA — global product | FEWSNET/USGS — Africa-specific |
| Resolution | 6-hourly accumulation | Daily (mm/day) |
| Africa focus | General global calibration | Specifically calibrated for Africa |
| Historical record | 2000–present | 2001–present (26 years) |
| Mandate fit | Generic | Directly suited to IGAD/SEWAA |

2. Existing Production Model

Model Versions

| Version | Status | Notes |
| --- | --- | --- |
| logs_1 | Archived | First training run |
| logs_5 | Archived | Second training run |
| logs_17 | ACTIVE — Current Production | Checkpoint 172,544 |

Production Configuration (logs_17) — From Actual Config Files

Architecture  : forceconv (forced convolution U-Net)
Mode          : WGAN-GP (Wasserstein GAN + Gradient Penalty)
Train years   : 2018, 2019, 2020, 2021  (IMERG truth)
Val year      : 2020
Batch size    : 4
Generator     : filters=32, noise_channels=4, lr=1e-5
Discriminator : filters=128, lr=1e-5
Content loss  : ensmeanMSE, weight=1000
Ensemble size : 8 (for content loss)
Total samples : 204,800

Daily Operational Inference

Model          : ICPAC-big-ensmeansd, checkpoint 316,800
Ensemble       : 1,000 members per forecast
IFS input      : 30h–54h lead time
Output         : Daily rainfall ensemble, East Africa

3. RFE2 Data — What We Have

Full Inventory

| Item | Detail |
| --- | --- |
| Total files | 9,285 daily NetCDF files |
| Total size | 0.6 GB |
| Date range | 1 January 2001 → 7 June 2026 |
| Years covered | 26 years (2001–2026) |
| Location | E:\CGAN\RFE\ (local) + Google Drive (zips) |
| Format | NetCDF (.nc), ~23–27 MB per year |

Per Year Status

| Year | Files | Size | Status |
| --- | --- | --- | --- |
| 2001–2006 | 365 each | ~23 MB | ✓ Complete |
| 2007 | 364 | 25 MB | ⚠ 1 day missing |
| 2008–2022 | 365–366 each | ~24 MB | ✓ Complete (leap years 366) |
| 2023 | 363 | 23 MB | ⚠ 2 days missing |
| 2024–2025 | 365 each | ~24 MB | ✓ Complete |
| 2026 | 158 | 11 MB | ⚠ Partial — up to 7 Jun 2026 |

Proposed Data Split

| Purpose | Years | Days |
| --- | --- | --- |
| Training | 2001–2020 | ~7,300 days |
| Validation | 2021–2022 | ~730 days |
| Testing / Live | 2023–2026 | Operational use |

Note: Missing days (2007: 1 day, 2023: 2 days) handled automatically — pipeline skips missing files.

4. IFS Forecast Data — Requirements

Variables Required

| Variable | Description | Stats (4 each) | Total Channels |
| --- | --- | --- | --- |
| tp | Total precipitation | mean, SD, min, max | 4 |
| t2m | 2m temperature | mean, SD, min, max | 4 |
| tcwv | Total column water vapour | mean, SD, min, max | 4 |
| sp | Surface pressure | mean, SD, min, max | 4 |
|  |  | TOTAL INPUT CHANNELS | 16 |

Grid Specification

Domain     : East Africa
Latitude   : -13.65° to 24.65°  (384 grid points, ascending)
Longitude  : 19.15°  to 54.25°  (352 grid points)
Resolution : 0.1° (~11 km)
Lead time  : 30h (single lead per day for 24h model)

Files Needed per Year

| File | Content | Size |
| --- | --- | --- |
| tp.nc | Total precipitation forecast | ~500 MB |
| t2m.nc | 2m temperature forecast | ~500 MB |
| tcwv.nc | Water vapour forecast | ~500 MB |
| sp.nc | Surface pressure forecast | ~500 MB |
| TOTAL | 4 years × 4 files | ~8 GB for full training |

Constants (Already Available ✓)

| File | Description | Status |
| --- | --- | --- |
| FCSTNorm_IFS/FCSTNorm2018.pkl | IFS normalisation constants (CORRECT version) | ✓ Ready |
| elev.nc | Elevation map | ✓ Ready |
| lsm.nc | Land-sea mask | ✓ Ready |

⚠ CRITICAL: Two FCSTNorm files exist. ALWAYS use constants/FCSTNorm_IFS/FCSTNorm2018.pkl (IFS version). The file at constants/FCSTNorm2018.pkl is for GEFS operational use and will corrupt IFS training if used.

5. Key Technical Decision — 6h vs 24h Model

|  | 6h Model (IMERG — Old) | 24h Model (RFE2 — Ours) |
| --- | --- | --- |
| Truth resolution | 6-hourly accumulation | Daily (mm/day) |
| Lead times | 30h, 36h, 42h, 48h | 30h only |
| Samples per day | 4 | 1 |
| Divide by 4? | N/A | NEVER — physically wrong |
| Normalisation | log10(1 + 6h_mm) | log10(1 + daily_mm) |
| Samples per year | ~1,460 | ~365 |

Why NOT Divide RFE2 by 4

Dividing by 4 assumes rainfall is distributed uniformly across 6-hour periods

This is physically incorrect — most rainfall occurs in short intense bursts

Daily RFE2 is used as-is with log10(1 + x) normalisation

Log normalisation naturally handles the mm/day scale without any division

6. Training Pipeline

Step 1 — TFRecords Creation (~30 min per year)

Input: IFS forecast files + RFE2 daily .nc files

Extract 8 random 128×128 patches per daily image

Classify each patch into one of 4 rainfall intensity bins

Write GZIP-compressed TFRecord files to Google Drive (4 files per year)

| Class | Log-norm Threshold | Physical (approx) | Training Weight |
| --- | --- | --- | --- |
| 0 — Dry | < 0.2 | < 6 mm/day | 40% |
| 1 — Light | 0.2–0.3 | 6–9 mm/day | 30% |
| 2 — Moderate | 0.3–0.45 | 9–18 mm/day | 20% |
| 3 — Heavy | > 0.45 | > 18 mm/day | 10% |

Step 2 — Model Training (~8–12 hrs on Colab GPU)

Framework      : TensorFlow / Keras
Loss           : Wasserstein + Gradient Penalty + Content Loss (ensmeanMSE)
Batch size     : 4
Learning rate  : 1e-5 (generator and discriminator)
Total samples  : 204,800
Platform       : Google Colab T4/A100 GPU
Checkpoints    : Saved to Google Drive every 128 steps

Step 3 — Evaluation

Metrics: CRPS, FSS, RAPSD, rank histograms

Baseline comparison: Raw IFS forecast

Validation years: 2021, 2022 (never seen during training)

Step 4 — Deployment (15 min)

Change 2 lines in forecast.yaml:

MODEL:
    folder: "../logs_rfe2"      # point to new RFE2 model
    checkpoint: XXXXXX          # best checkpoint number

7. Current Pipeline Status

| Step | Status | Notes |
| --- | --- | --- |
| RFE2 data (all years) | ✓ Complete | 9,285 files, 2001–2026 |
| Constants (FCSTNorm, elev, lsm) | ✓ Complete | IFS version confirmed |
| TFRecord notebook built | ✓ Complete | E:\CGAN\Retrain_cGAN\Create TFRecords.ipynb |
| Pipeline tested | ✓ 7/8 checks pass | RFE2 regridding working |
| IFS 2018 forecast files | ⏳ Pending | Awaiting SSH key access (Shruti) |
| TFRecords creation | ⏳ Pending | 30 min after IFS files available |
| Model training | ⏳ Pending | 8–12 hrs after TFRecords done |
| Interface update | ⏳ Pending | 15 min after training complete |

8. Proposed Training Configuration for RFE2 Model

GENERAL:
    mode: "GAN"
    problem_type: "normal"

MODEL:
    architecture: "forceconv"
    padding: "reflect"

GENERATOR:
    filters_gen: 32
    noise_channels: 4
    learning_rate_gen: 1e-5

DISCRIMINATOR:
    filters_disc: 128
    learning_rate_disc: 1e-5

TRAIN:
    train_years: [2018]              # Phase 1; expand to 2001-2020 in Phase 2
    training_weights: [0.4, 0.3, 0.2, 0.1]
    num_samples: 204800
    steps_per_checkpoint: 128
    batch_size: 4
    ensemble_size: 8
    CL_type: "ensmeanMSE"
    content_loss_weight: 1000.0

VAL:
    val_years: [2021, 2022]

9. Phased Plan

Phase 1 — Proof of Concept (NOW)

Train on 2018 IFS + 2018 RFE2 (~365 samples)

Validate on 2021–2022 RFE2

Confirm full pipeline works end to end

Deploy to localhost interface for testing

Phase 2 — Full Training (NEXT)

Request IFS data for 2001–2020 from server

Train on 20 years × 365 = ~7,300 samples

Expected: significantly better forecast skill

Retrain with same architecture, more data

Phase 3 — Production Deployment

Replace current IMERG-based production model

Run 1,000-ensemble daily forecasts operationally

Full integration with SEWAA web interface

10. Final Goal — Daily Operational Workflow

00Z    IFS forecast downloaded automatically
         ↓
30h    cGAN RFE2 model generates 1,000-member ensemble
         ↓
       Post-processing (histogram compression)
         ↓
       Web interface → view daily rainfall forecasts
       → East Africa domain, probabilistic maps

Same interface as today — model swap only (2 lines in config)

|  | Current Production | After RFE2 Retraining |
| --- | --- | --- |
| Training truth | IMERG 6-hourly | RFE2 daily |
| Predictions | 4 per day (6h) | 1 per day (24h) |
| Interface | Localhost SEWAA | Same — no UI changes |
| Model file | logs_17 / ckpt 172544 | logs_rfe2 / new checkpoint |
| Config change | — | 2 lines in forecast.yaml |

11. Action Items

| # | Action | Who | When |
| --- | --- | --- | --- |
| 1 | Add SSH public key to server (ezra-sewaa key) | Shruti | ASAP |
| 2 | Download IFS 2018 files (tp, t2m, tcwv, sp — ~2 GB) | Ezra | After #1 |
| 3 | Run TFRecord creation notebook (Colab) | Ezra | After #2 — ~30 min |
| 4 | Train model on Colab GPU | Ezra | After #3 — ~12 hrs |
| 5 | Update forecast.yaml, test on localhost | Ezra | After #4 — ~15 min |
| 6 | Request IFS data for 2001–2020 | Ezra / Team | Phase 2 |
| 7 | Permanent GCS service account credentials | Team | Phase 2 |

────────────────────────────────────────────────────────────────────────────────

Notes compiled from: cGAN tutorial codebase, SEWAA-forecasts production system, RFE2 data inventory (9,285 files), training config files (logs_1, logs_5, logs_17), and active pipeline development.  |  IGAD / SEWAA Project  |  June 2026