cGAN Retraining with RFE2
Progress Update

ICPAC / SEWAA Meeting — June 2026

Ezra Kiplimo

# 1. Objective

Retrain the cGAN (WGAN-GP) to downscale IFS forecasts using RFE2 satellite rainfall as truth data, replacing the original IMERG-based model.

## Why RFE2?

RFE2 is the operational rainfall product used by ICPAC for monitoring

Daily resolution (mm/day) — matches the 24h forecast accumulation period

Gauge-blended satellite estimates — better calibrated over East Africa

Available from 2001 to present

# 2. Data Pipeline Overview

The pipeline takes IFS forecast fields and RFE2 daily rainfall, pairs them through the data generator, extracts 128x128 pixel patches, and writes them as GZIP-compressed TFRecords for training.

IFS Forecasts (tp, t2m, tcwv, sp)
        |
    load_fcst()  ----+
                     |----> data_generator.py ----> 128x128 patches ----> TFRecords
  load_truth_and_mask() --+
        |
RFE2 Daily Rainfall (384x352)

# 3. IFS Training Data

Source: rain.physics.ox.ac.uk (provided by Fenwick)

Years: 2018, 2019, 2020, 2021

Status: All 16 files downloaded and verified (~7-9 GB each)

## Variables Selected (4 of 13)

| Variable | Full Name | Why Included |
| --- | --- | --- |
| tp | Total precipitation | Direct rainfall forecast |
| t2m | 2-metre temperature | Thermodynamic driver |
| tcwv | Total column water vapour | Moisture availability |
| sp | Surface pressure | Atmospheric state |

Each field produces 2 channels (ensemble mean + ensemble std) = 8 input channels total.

# 4. RFE2 Truth Data

Source: NOAA CPC FTP (ftp.cpc.ncep.noaa.gov)

Format: Daily GeoTIFF, regridded to NetCDF on the IFS grid

Grid: 384 x 352 pixels, 0.1 degree resolution

Domain: Lat: -13.65 to 24.65, Lon: 19.15 to 54.25

## Why regrid instead of clip?

Original ICPAC boundary clip gave 349x297 — did not match IFS/constants grid

Regridding onto the exact IFS grid ensures forecast, truth, elevation, and land-sea mask all align cell-for-cell

Grid coordinates copied verbatim from elev.nc — no rounding/offset mismatch possible

## Quality Control

Atomic writes — no truncated stubs from interrupted downloads

NaN / ocean pixels set to 0

26 corrupt files detected and successfully re-downloaded

# 5. Changes to data.py

All modifications follow Fenwick's checklist from the June 15 meeting:

| Fenwick's Instruction | What Was Done |
| --- | --- |
| Modify all_fcst_fields | 13 fields -> 4 (tp, t2m, tcwv, sp) |
| Modify accumulated_fields | [cp, ssr, tp] -> [tp] |
| Modify nonnegative_fields | 11 fields -> [tp, tcwv] |
| Rewrite get_dates for RFE | Checks if RFE2 file for D+1 exists |
| Rewrite load_truth_and_mask | Reads pre-regridded 384x352, NaN->0, mm/day->mm/hr |
| load_hires_constants — no change | Confirmed unchanged |
| load_fcst — no change for now | Confirmed unchanged |

HOURS changed from 6 to 24 (daily data instead of 6-hourly IMERG).

# 6. Forecast Normalization (FCSTNorm)

FCSTNorm2018.pkl contains min, max, mean, and std for each IFS field, computed from 2018 data. This rescales all fields to approximately O(1) so the network trains evenly across all inputs.

| Field | Raw Scale | After Normalization |
| --- | --- | --- |
| tp | ~0.001 m | ~0-1 (log-transformed) |
| t2m | ~300 K | ~0 centered, divided by std |
| tcwv | ~0-60 kg/m2 | ~0-1 (divided by max) |
| sp | ~100,000 Pa | ~0 centered, divided by std |

# 7. TFRecords Generation

Patch size: 128 x 128 pixels (random crops from 384x352 full image)

Samples per day: 8 random crops per day

Compression: GZIP

## Rainfall Intensity Bins (recalibrated for RFE2)

| Class | Threshold (mm/hr) | Equivalent (mm/day) | Description |
| --- | --- | --- | --- |
| 0 | < 0.006 | < 0.14 | Dry |
| 1 | 0.006 - 0.036 | 0.14 - 0.87 | Light rain |
| 2 | 0.036 - 0.076 | 0.87 - 1.83 | Moderate rain |
| 3 | > 0.076 | > 1.83 | Heavy rain |

Bins were recalibrated using the 25th, 50th, and 75th percentiles of the RFE2 2018 patch-mean distribution.

# 8. TFRecords Summary

| Year | Purpose | Files | Total Size |
| --- | --- | --- | --- |
| 2018 | Training | 4 class files | ~1.6 GB |
| 2019 | Validation | 4 class files + validation2019.tfrecords | ~4.5 GB |
| 2020 | Training | 4 class files | ~1.6 GB |
| 2021 | Training | 4 class files | ~1.6 GB |

## Each Training Sample Contains:

| Component | Shape | Description |
| --- | --- | --- |
| generator_input | 128 x 128 x 8 | 4 IFS fields x 2 channels (mean + std) |
| constants | 128 x 128 x 2 | Elevation + land-sea mask |
| generator_output | 128 x 128 x 1 | RFE2 daily rainfall |

Approximately 2,920 samples per year (365 days x 8 patches). All verified: correct shapes, compression, and sample counts.

# 9. Data Verification

Used Fenwick's checkpoint scripts to plot Truth (RFE2) and IFS raw low-resolution fields

Data loading confirmed working correctly

Dates verified matching between cGAN samples and raw NetCDF files

TFRecords read-back test: all feature keys and shapes match expected values

GZIP compression confirmed consistent between writer and reader

# 10. Challenges Encountered & Solutions

| Challenge | Solution |
| --- | --- |
| HDF5 DLL conflict (TensorFlow vs netCDF4) | Lazy-load TF imports inside functions |
| RFE2 grid (349x297) != IFS grid (384x352) | Re-downloaded RFE2 regridded to exact IFS grid |
| 26 corrupt RFE2 files (truncated downloads) | Added atomic write + validation to downloader |
| IMERG rainfall bins don't fit RFE2 data | Computed RFE2 percentiles, recalibrated bins |
| NaN ocean pixels in RFE2 | np.where(isfinite) -> 0 before processing |
| Unit mismatch (RFE2 mm/day vs IFS mm/hr) | Divide RFE2 by 24 in load_truth_and_mask |

# 11. Training Configuration

| Parameter | Value |
| --- | --- |
| Mode | GAN (WGAN-GP) |
| Architecture | forceconv |
| Training years | 2018, 2020, 2021 |
| Validation year | 2019 |
| Test period | 2023 onwards |
| Batch size | 4 |
| Total training samples | 204,800 |
| Steps per checkpoint | 128 |
| Total checkpoints | 400 |
| Generator filters | 32 |
| Discriminator filters | 128 |
| Learning rate (gen & disc) | 1e-5 |
| Noise channels | 4 |
| Content loss | ensmeanMSE (weight=1000) |
| Ensemble size | 8 |
| Input channels | 8 (4 fields x 2) |
| Constant fields | 2 (elevation + LSM) |

# 12. Next Steps

## Immediate

Upload TFRecords, FCSTNorm2018.pkl, constants, and code to GPU environment

Train cGAN (~400 checkpoints)

Monitor generator/discriminator loss curves and validation progress plots

## Evaluation (after training)

Evaluate on test year (2023 onwards)

CRPS scores — probabilistic accuracy

Rank histograms — ensemble reliability

RAPSD — spatial structure verification

## Potential Improvements

Add more IFS predictor fields (u700, v700, CAPE, cloud variables)

Tune rainfall intensity bins further based on training performance

Experiment with training hyperparameters (batch size, learning rate, ensemble size)

Scale up to institutional HPC cluster for faster training

# 13. Questions for Discussion

1. Are 4 IFS fields sufficient for RFE2 downscaling, or should we include more (u700, v700, CAPE)?

2. Any recommended changes to the training configuration for the RFE2 adaptation?

3. Preferred GPU environment — Google Colab, institutional cluster, or cloud platform?

4. Test period — use 2023 only, or 2023-2025?

5. How should we handle RFE2 data gaps (missing dates) during evaluation?

6. Should we also generate TFRecords for the 2023+ test period now?